## Slide 1: M3-Microservice
Final iteration

## Slide 2: To do
Refactor some code;
Add tests;
Add REST Security using JWT;
Integrate the module inside the application;
Deployment using Docker;
Add documentation for Docker;
Integrate all the Docker containers of the application

## Slide 3
Refactor some code
  Added helper methods
  Added custom exceptions
  Added a new implementation for calculating the distance between two points using the Haversine formula
Add tests
  Added tests on the critical part of the module
Done

## Slide 4: Done
Integrate the module inside the application
  Collaborated with all modules
Deployment using Docker 
  Installed Docker Toolbox
  Created a Dockerfile
  Added the Spotify Docker Maven plugin
  Created a MongoDB container
  Created a Data Volume inside the VM
  Created the Spring Boot Container
  Pushed the Spring Container to DockerHub

## Slide 5: Done
Add documentation for Docker
  Created a Wiki page on the project’s GitHub
Integrate all the Docker containers of the application
  Linked the M3 and M1 containers

## Slide 6: UNFINISHED
Add REST Security using JWT
  The refactoring needed would impact the whole application

## Slide 7: History
User related implementation
  Denise Goldan
  Cristi Huma
  Corneliu Soficu
  Rolland Gavrillita
  Location related implementation
    Andrei Harpa
    Bogdan Lupu
    Ioana Sitaru

## Slide 8: History
Authorization and Authentication
  Corneliu Soficu
  Refactoring
    Denise Goldan
    Bogdan Lupu
    Ioana Sitaru

## Slide 9: History
Testing
  Rolland Gavrilita
  Denise Goldan
  Bogdan Lupu
  Ioana Sitaru
  Deployment using Docker
    Rolland Gavrilita
    Cristi Huma
    Corneliu Soficu

## Slide 10: Conclusions
    We expected:
    To develop a microservice that is part of a larger application focused on securely storing and retrieving users and their preferred locations.
    Overall Progress: ~85%
    We delivered:
    A microservice that is part of a larger application focused on insecurely storing and retrieving users and their preferred locations which can be deployed almost anywhere.

## Slide 11: GOOD
‘‘ Intalnire cu toata grupa. Impartire mai buna si din timp a taskurilor. Implicare mai mare decat in iteratiile anteriore ’’
‘‘ Ne-am dat seama ce ar mai trebui facut pentru a finaliza totul ’’
‘‘ Modul in care ne-am redistribuit resursele pentru ducerea la bun sfarsit a cat mai multor taskuri, faptul ca am fost receptivi la cererile colegilor si am colaborat cu succes ’’
‘‘ Implicare mai activa din partea echipei, un management al task-urilor mai bun. ’’

## Slide 12: BAD
‘‘ Organizarea per totala, fiecare sa fi avut un scop mult mai precis. ’’
‘‘ Diferite probleme care apareau pe ultima suta de metri, necesitand un efort suplimentar pentru a le rezolva cat mai repede cu putinta, uneori lucruri pe care le consideram gata si de care nu ne vom mai ocupa. ’’
‘‘ O intelegere mai aprofundata din partea echipei asupra conceptelor ce trebuie folosite. ’’

## Slide 13
Chart: 
| Feeling
Happy | 4
Neutral | 1
Sad | 0
Retrospective